**sparkle/2021/TD/015 Date: 5th May, 2021**

To

The Director

Department of Hydropower & Power Systems

Ministry of Economic Affairs

Thimphu

Sub: **Requesting for Project Time Extension**

Dear Sir,

I apologize to inform you that the project “Enhancement and Upgradation of Power Data Management System” is behind schedule.

There were few unforeseen additional developments required in PDMS during the system upgradation process. Additional scope change (dashboard reports) during the design and development phase also added to project delay. Staging server was frequently down and inaccessible during the testing period. Due to limited time for testing PDMS hosted at the staging server, we are not able to complete the deployment and hosting of PDMS at the production server. We are currently fixing issues reported by DHPS project team and BtCIRT.

Therefore, we would like to request your good self to kindly consider project time extension by two weeks.

Thanking You

Yours Sincerely



Santosh Gurung

Project Manager

Sparkle Technologies